# Group: 17

# Members: Thuy Pham, Duy Mac, Luong Nguyen

# Weather Data ETL Project Report

- Project Steps, Issues, Solutions, and Insights

Step 1: Extract

- Action:

- Configured Kaggle API authentication using kaggle.json.

- Downloaded muthuj7/weather-dataset dataset automatically via Airflow.

- Unzipped the dataset, detected the correct CSV file and renamed to weather_data.csv.

- Shared dataset path to downstream tasks via XCom.

- Issues:

- Kaggle API not recognized due to missing Legacy API Credentials.

- Wrong token type (KGAT_) required switching to Legacy API Token section. Permission errors on kaggle.json.

- Solution:

- Downloaded the correct kaggle.json, placed it in ~/.kaggle/ and ~/.config/kaggle/ with chmod 600.

- Implemented CSV redundancy detection when filenames are different.

- Insight:

- Validating external APIs is often the hardest part.

- Ensuring reproducibility requires standardizing file names.

- Automated data collection ensures reproducibility and provides data updates.

Step 2: Transform

- Action:

- Converted timestamp column to datetime without time zone.

- Removed missing values ​​when using median.

- Removed duplicate rows.

- Designed new features: wind speed (m/s), wind intensity level.

- Built daily and monthly summary tables.

- Issues:

- Incompatible Python version causing syntax error (str | None type hints).

- Pandas and other packages missing from Airflow virtual environment

- Pandas gives an error: "Cannot convert Tz-aware datetime to datetime64 unless utc=True".

- Dataset instances sometimes do not contain the "Rainfall Type" column.

- Resampling fails when the DatetimeIndex is not set properly.

- Solutions:

- Updated code to use Optional[str] from typing module to support Python 3.9 in Airflow.

- Installed all necessary packages (pandas, numpy, kaggle) in correct virtual environment.

- Parsed datetime with utc=True, removed timezone with .tz_localize(None).

- Added fallback: make "Precip Type" to None when missing.

- Ensure DatetimeIndex is correct before resampling.

- Insight:

- Cleaning and transforming data is important for accurate later data analysis; missing or inconsistent values ​​can skew aggregate results.

- Time series processing is extremely sensitive to time zone formatting.

- Real-world data often has inconsistent schemas; robust ETL must be able to handle variations.

Step 3: Validate

- Action:

- Check for missing values, invalid ranges, and outliers in the daily and monthly datasets.

- Missing value checking performed for temperature, humidity and wind speed.

- Validated ranges: temperature (−50 to 50°C), humidity (0–1), wind speed ≥ 0.

- Detect temperature outliers using z-score.

- Stop the process if critical validation fails.

- Issues:

- Outlier detection shows some extreme temperature values.

- Some aggregated rows initially contained NaN due to irregular timestamps.

- Solution:

- Mark outliers in the logs but retain the data for completeness.

- Replace remaining NaN values ​​with the average value before validation.

- Insight: Validate data quality before loading, preventing bad data from affecting the analysis.

Step 4: Load

- Action:

- Loaded both tables (daily_weather, monthly_weather) into the SQLite database weather_his.db.

- Make sure the tables match the project schema.

- Issue: The database file path requires an absolute path for Airflow to write to.

- Solution: Normalize DB path in DAG.

- Insight: The loading step is only simple when the previous steps are clean and validated.

General Insights:

- Using Airflow allows for clean task sequencing and logging.

- Issues mainly arise from environment setup (Python version mismatch, package installation, API authentication).

- The project has reinforced the importance of modular code, reproducibility, and DAG debugging in Airflow.

- Group Member Contributions

| Student Name | Tasks Completed |
| --- | --- |
| Luong Nguyen: | - Implemented the Extract step. - Configured the Kaggle API authentication and set up the environment. - Developed and tested the Load step. - Verify the database correctness. |
| Mac Duy | - Implemented the entire Transform step. - Fixed timezone issues and DatetimeIndex errors. - Created the logic for aggregating and classifying wind intensity. - Ensured the transformed CSV output is aligned with the schema. |
| Thuy Pham | - Implemented Validation step with detailed scope and quality checks. - Debug Airflow DAG execution (task retries, XCom pipelines, scheduling). - Ensured success of entire process in Airflow. - Managed integration and final testing. - All team members actively participated. No member was passive or uninvolved. |

Notes: All three members participated actively. No member had minimal or zero contribution.

## 2.1️. Final Grade

- Points earned: 28/28

## 2.2️. Tasks Summary

- Extract function: Set up Kaggle API, download raw CSV, handle missing files.

- Transform function: Clean up, aggregate (daily and monthly), classify wind intensity, and handle type hint compatibility.

- Validate function: Check for missing values, ranges and outliers.

- Load function: Write dataset to SQLite, verify database integrity.

- Debug DAG Airflow: Ensure DAG runs correctly and tasks are executed in order.

- Images

  - Extract

  - Transform

  - Validate

  - Load

  - SQL

- Github:

The complete project code, including the ETL functions, screenshots, and database files, is available at:

- Github link for team work: https://github.com/LuongNguyen9a3/DE_project.git